SentinelAI

Implementation Plan — Team Approval

The autonomous agent that guards your entire software delivery lifecycle.

# 1. What We Are Building

SentinelAI is one autonomous agent that guards the whole software delivery lifecycle — from first commit to production. The core insight: code quality, production health, and AI model quality are not three separate problems — they are three layers of the same problem. Most teams use disconnected tools for each. SentinelAI connects all three and acts across them.

One-sentence pitch: “SentinelAI is the autonomous engineer that watches your entire delivery pipeline so your team can ship faster and sleep better.”

Primary prize track: Dynatrace  ·  Deadline: June 11, 2026  ·  Today: June 5 (~6 days)

# 2. The Three Pillars

| Pillar | Stage | Partner | What it does |
| --- | --- | --- | --- |
| 1. Code Guardian | Code (prevent) | GitLab | On a Merge Request, reviews the diff for SQL injection, hardcoded secrets, perf anti-patterns, and logic bugs. Explains CI failures in plain English and posts a severity-rated MR comment. |
| 2. Production Sentinel | Production (detect + diagnose) | Dynatrace | Polls Dynatrace every 5 min, detects anomalies, correlates with recent commits, finds similar past incidents, and delivers a Slack morning briefing + pre-filled incident ticket. |
| 3. AI Quality Gate | LLM quality (gate) | Arize | When a prompt or model changes, auto-generates an adversarial eval suite, measures hallucination/drift, and blocks the deploy if quality regresses past a threshold. |

Why they merge naturally (real data flow, not cosmetic):

- A production incident (Pillar 2) triggers a Pillar 1 investigation: “which commit caused this?”

- Deploying an LLM service fires Pillar 3 evals and Pillar 2 production watch together — an end-to-end AI quality loop.

- Pillar 1 catching bugs before production reduces the noise Pillar 2 has to deal with at night.

# 3. Locked Decisions

These were confirmed before planning. Please flag any you disagree with.

| Decision | Choice |
| --- | --- |
| Scope | All 3 pillars built for real, each with a simulator fallback behind every external feed |
| Agent framework | Google ADK (Python, local-testable, deploys to Cloud Run) |
| LLM | Gemini via Google AI Studio key |
| Python environment | venv + pip + requirements.txt |
| Frontend | Next.js unified dashboard |
| Credentials first | GCP + Gemini key. GitLab / Dynatrace / Arize simulated now, wired to real later |
| Storage | MongoDB (incident knowledge base), BigQuery (eval trends), Vertex AI embeddings |
| Infrastructure | Cloud Run (services), Cloud Scheduler (5-min poll) |

# 4. Key Design Principle — Adapter + Mode Switch

Every external integration sits behind a common interface with a switch (SENTINEL_<X>_MODE=real|sim). Picture each integration as a wall socket: the agent plugs into the same socket whether the power comes from the real utility (live MCP server) or a backup generator (simulator). This lets us build and test today against simulators, flip to real services when credentials land, and keep the simulator as a demo-day safety net so a live feed failing never breaks the demo.

# 5. Build Phases

Ordered to protect the demo: the Dynatrace centerpiece is built first; real wiring for Pillars 1 and 3 is the first thing deferred if time runs short (simulators carry the demo).

| Phase | Focus | Deliverables |
| --- | --- | --- |
| 0 | Foundation | Repo scaffold, venv, config + mode switches, shared models, simulator stubs for all three, ADK hello-world agent on Gemini, local MongoDB |
| 1 | Pillar 2 — Production Sentinel | Dynatrace adapter (sim + real), poller service, Gemini root-cause reasoning, MongoDB incident KB + Vertex AI similarity, Slack briefing + incident ticket, Cloud Scheduler |
| 2 | Pillar 1 — Code Guardian | GitLab adapter, webhook gateway, diff review + CI diagnosis, MR comment posting, cross-link to Pillar 2 commit correlation |
| 3 | Pillar 3 — AI Quality Gate | Arize/Phoenix adapter, eval suite generator, baseline compare, deploy-block decision, BigQuery eval trends |
| 4 | Unified Dashboard | Next.js dashboard with three signal cards (code / production / AI quality), aggregation API, responsive |
| 5 | Deploy + Demo Prep | Dockerfiles, Cloud Run, Scheduler wiring, end-to-end dry run in sim mode, backup recording, submission write-up |

# 6. Risks We Are Managing

| Risk | Level | Mitigation |
| --- | --- | --- |
| Scope vs deadline | HIGH | All-3-real in ~6 days is aggressive. Simulator-first ordering protects the demo; real wiring for Pillars 1/3 deferred first if needed. |
| GCP billing | MED | Cloud Run / Scheduler / BigQuery / Vertex need a billed project (free credit covers it). AI Studio key works without billing for local dev. |
| Three triggers in parallel | MED | Use Cloud Scheduler as the reliable backbone; simulate GitLab webhooks and pre-stage eval results for the demo. |
| One unified story | MED | Lead the demo with the Pillar 2 overnight-incident hook; frame Pillars 1 and 3 as “upstream and downstream” support. |
| Live Dynatrace anomalies | MED | Trial gives real credentials + dashboard authenticity; the simulator drives repeatable, reliable demo events. |

# 7. What We Need From the Team

- Confirm the scope: all three pillars real, simulator fallback behind each. Agree this is the right ambition for the deadline?

- Confirm Dynatrace as the primary prize track (Pillar 2 as the demo centerpiece).

- Owner + timeline for obtaining real credentials: GitLab repo + token, Dynatrace trial, Arize/Phoenix.

- Slack channel/webhook target for the morning briefing (needed at Phase 1).

- Sign-off to begin Phase 0 (foundation scaffold).

# 8. Approval

Reviewer sign-off:

| Name | Role | Approved? (Y / N / comments) |
| --- | --- | --- |